Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 19-06-2025 |
| --- | --- |
| Team ID | LTVIP2025TMID58811 |
| Project Name | DocSpot |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication. | USN-1 | As a user, I can sign up and log in securely. | 3 | High |  |
|  |  | USN-2 | As a user, I can reset my password.. | 2 | Medium |  |
| Sprint-2 | Doctor Discovery & Booking | USN-3 | As a patient, I can search and filter doctors by location/speciality. | 2 | High |  |
| Sprint-3 | Profile Management | USN-4 | As a doctor, I can set up and update my profile and availability. | 3 | High |  |
|  |  | USN-5 | As a user, I can update my profile information. | 2 | High |  |
|  |  | USN-6 | As a user, I can send/receive messages. | 2 | Medium |  |
| Sprint-4 | Payment Integration | USN-7 | As a client, I can pay freelancers securely. | 3 | High |  |
|  |  | USN-8 | As a user, I can leave a review after project completion.. | 2 | Medium |  |
| Sprint-5 | Reviews | USN-9 | As a user, I can change my password. | 2 | Medium |  |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 16 June 2025 | 22 June 2025 | 20 | 22 June 2025 |
| Sprint-2 | 20 | 6 Days | 17 June 2025 | 23 June 2025 | 20 | 23 June 2025 |
| Sprint-3 | 20 | 6 Days | 16 June 2025 | 22 June 2025 | 20 | 22 June 2025 |
| Sprint-4 &5 | 20 | 6 Days | 17 June 2025 | 23 June 2025 | 20 | 23June 2025 |

Project Team Members :

Sai Praneetha D

Sai varshitha S

Manogna D

Vedhanath Reddy M

Aveen Kumar S